Progress Report No 3

| Working Title | Implementing Digital Solutions in Sampaguita, San Pedro City’s Local Government |
| --- | --- |
| Researchers | Laurence James S. Balon Kia Isabel C. Bernardo Veejay R. Cruz Rakko Raj H. Delos Santos Rowan Miguel D.Romero |
| Adviser | Mr. Andro Philip G. Banag, MIT |
| Duration | August 9 – August 16, 2025 |

ACCOMPLISHED

- Chat Bot - Prototype - Profile -Resident Request report

CURRENT TASKS

- Dashboard - Design - Resident Registration - Collections - Audit trail logs

PENDING TASKS DUE TO RESTRICTIONS

- Government document requests

Validated by

_______________________________

Name of the Adviser/Signature/Date